Project Status Report I

Date of Report Issue/Prepared: Feb 05, 2026

Report Prepared By:  GBCMart Team 6

Employer/Organization:

| Project Name: Project Team: Period Reporting: Overall Project Health | GBCMart |  |
| --- | --- | --- |
|  | Team 6 |  |
|  | Start Date: Jan 12, 2026 | End Date: Feb 8, 2026 |
|  | Green (Good) - Yellow (Warning) - Red (Bad) |  |

Summary

Project Status Summary

- The project is transitioning from the design phase into active development. - UI/UX wireframes are complete. - Project tech stack + dependencies to be used for both frontend/backend architectures finalized. - CI/CD pipeline needs to be set-up. (change when complete) - Basic frontend core architecture complete. - Backend structure and architecture is being set-up. (change when complete) - API integration process has begun, making changes as needed.

| Accomplishments As Planned | Planned but not Accomplished |
| --- | --- |
| - Project scope and requirements finalized. - Tech stack to be used has been thoroughly discussed and finalized. - Completion of UI/UX wireframes, to be implemented as planned. - Responsibilities clearly defined, individual branches created. - Frontend core completed. - Completion of technical learning plans. - Initial API architecture design brainstormed and structured out. - Database schema prepared for implementation. - Test data is WIP. - Several different methods to gather flyer data have been brainstormed, each will be tested internally to determine the best direction to move forward with. | - Development of semi-automated scraping scripts. - CI/CD pipeline configuration to be completed. |

Upcoming Objectives for Feb 9, 2026

|  |  | Planned Activities/Tasks for Next Period |  |  |
| --- | --- | --- | --- | --- |
| Activity/Task | Assigned To |  | Duration | Date |
| Setup and configuration of CI/CD pipeline | Harrison |  | Weeks 1-4 | February 12, 2026 |
| Communicate with Mitchell to determine which connections are needed for the frontend and the backend, then inform Harry of the required API connections. | Amy, Mitchell, Harry |  | Weeks 4-6 | February 12, 2026 |
| Database schema implementation and optimization | Mitchell |  | Weeks 1-6 | February 12, 2026 |
| Start development of rudimentary flyer data scraping script | Iqbal |  | Weeks 1-6 | February 12, 2026 |
| Back-end API development and integration | Harry |  | Weeks 1-6 | February 12, 2026 |

|  | Milestones for Next Period |  |  |
| --- | --- | --- | --- |
| Milestone (Objective) |  | Assigned To | Delivery Date |
| Finalize the decision on which stores specifically we want to provide flyer data from |  | All members | February 15, 2026 |
| Create mock data (or scripts to create the data) in order to test the communication between the frontend and backend, plus test the capabilities of the API architecture |  | Mitchell, Harry, Harrison | February 12, 2026 |
| Continue development of a user-friendly UI/UX, while keeping it visually appealing and easy to use |  | Amy | February 12, 2026 |

Managing Issues and Risk

| Issues/Problems | Resolution Strategy | Due Date |
| --- | --- | --- |
| The system relies on retailers keeping flyer data in a consistent format; changes to their web layouts or API endpoints can break the scraping functionality | Implement a monitoring system to alert the team of data structure changes | March 15, 2026 |
| Testing the functionality currently relies only on the development team, as well as a small pool of family and friends, meaning there is a likelihood that bugs may be missed during development | Utilize automated unit testing to cover edge cases and continuously attempt to expand the testing group beyond the immediate circles | March 15, 2026 |
| The use of various frameworks, both new and old, requires additional time to make sure they are integrated properly and working as intended | Continue becoming familiar with the technologies assigned, and assign tasks within the team based on individual strengths and knowledge | March 15, 2026 |

| Upcoming Risks | Risk Ranking (Hi, Med, Low) | Risk Impact (Hi, Med, Low) | Mitigation Strategy |
| --- | --- | --- | --- |
| Data source becomes inaccessible | Medium | High | Monitor for changes in external retail domains and update scraping logic rapidly to ensure continuous data flow. |
| Outdated pricing data displayed | Medium | High | Schedule automated refresh cycles and maintain strict data validation checks to ensure accuracy meets the >97% target |
| Users unwilling to create accounts | Low | Low | Offer a "Guest Mode" for basic browsing and clearly highlight the benefits of account features like saved lists and personalization. |

NOTE: Attach additional sheets if insufficient space available

Submission Guidelines:

Please submit as “T<team number>_ProjectStatusReport1”.

For e.g. T29_ProjectStatusReport1

This is a group submission i.e. one per group.

Due Dates:

Sunday,  Feb 9, 2026 (11:59 p.m.)